**PERT Diagram**

**Precedence Diagramming Method**

|  |  |  |  |
| --- | --- | --- | --- |
|  | Activity | Preceding Activity | Duration (Days) |
| Plan & Concept | A | - | 21 |
| Analysis + Design | B | A | 56 |
| Development | C | B | 47 |
| Testing | D | C | 26 |
| Documentation | E | C | 26 |
| Launch | F | D, E | 10 |
| Closure | G | F | 6 |

